Learning Journal – Week 2

Student Name: Amanpreet Kaur

Course: Software Project Management

Journal URL: https://github.com/Amanpreet1304/SOEN6841-Software_Project_Management

Dates Rage of activities: 23rd January 2025 – 29th January 2025

Date of the journal: 26th January 2025

Key Concepts Learned:

This week, I explored effort estimation, cost estimation, and risk management, which are essential in planning and executing software projects. Highlights included the following:

- Effort Estimation & Its Importance: I learned how estimating effort correctly helps in resource planning, budgeting, and setting realistic deadlines. Underestimation can lead to project failure, while overestimation wastes resources.

- Effort Estimation Techniques: Different scenarios require different approach of effort estimation, which helps us in choosing the right technique.

  - Estimation by Analogy: Compares effort with similar past projects by analyzing the number of elements and their complexity. This technique involves 4 steps:

Step 1: Gathering the results of a similar previous project.

Step 2: Finding the multiplication factor:

MF = No. of Elements in new project / No. of Elements in old project

Step 3: Calculate the size of the project:

Size of new sub system = sub system * MF

Size of the new project = sum of the above sizes of sub systems

Step 4: Size ratio: size of the new project / Size of the old project.

Estimated Effort = Effort of old project * size ratio.

- Estimation by Expert judgement:

    - Function Point Analysis (FPA): Measures software functionality rather than code size, making it technology independent.

      - Establishing boundary: This is done by identifying the scope of the project and required external integrations.

      - Calculation of UFP: The unadjusted Function Points are calculated based on evaluating the 6 Function Count types.

      - Calculating VAF: The value adjustment factor is calculated by choosing the 14 most important characteristics of the project.

      - FP: The final FP is the product of UFP and VAF.

    - Wide Band Delphi Method: This is another method of Effort Estimation where each team member’s opinion is mattered to refine effort estimates. I found this method interesting because it reduces individual bias.

    - Cost Estimation: Cost estimation is done using a mathematical function which relies on the product, project and process attributes:

      - Algorithmic Cost Modelling: Effort = A * SizeB * M.

      - COCOMO Cost Modelling: A mathematical model to estimate effort based on project size. COCOMO 2 is now being used as it is an advanced and improved version of COCOMO that considers different stages of software development and adjusts estimates accordingly.

- Risk Management & Its Importance: Risks can be related to technology failures, budget overruns, schedule delays, resource shortages, or legal compliance. Understanding risks early helps in preventing major project failures.

- Risk Identification & Assessment: Assign risks a Low, Medium, or High impact rating. It uses probability calculations to assess financial and operational impact.

- Risk Response Strategies:

  - Avoidance: Eliminating risks by modifying the project plan.

  - Mitigation: Reducing the risk’s probability or impact (e.g., adding extra testing)

  - Transference: Passing the risk to another party.

  - Acceptance: Acknowledging a risk without taking preventive action.

- Risk Control Strategies: Using schedule buffers, quality gates, and knowledge management systems to reduce project uncertainties.

Application in Real Projects:

- The learned concepts can be applied to our project Intelligent Tutoring System (ITS), the Wide Band Delphi technique for initial effort estimation and COCOMO II model for Cost Estimation to determine budget feasibility.

- In my group project, I identified major risks such as unclear requirements, dependency on external APIs, and team availability conflicts.

Peer Interactions:

- I collaborated with my peers on discussing whether FPA or COCOMO II would be a better estimation approach. Some suggested FPA for measuring modular functionalities, while others believed COCOMO II would be more suitable for effort and cost estimation.

- We discussed whether technology risks (e.g., AI model failures) or resource risks (e.g., team availability) pose a bigger threat.

Challenges Faced:

- While discussing about project, I realized that estimating effort is difficult when project requirements are not fully defined. To overcome this, I planned to first finalize core functionalities before applying estimation techniques.

Personal development activities:

- I reviewed open source ITS platforms to understand how their development effort was estimated.

- I experimented with JIRA’s effort estimation and risk-tracking features to see how professional teams handle estimation in Agile workflows.

Goals for the Next Week:

- Analyze real-world project failures to see how poor risk management led to costly mistakes.

- Finalize our approach for effort estimation in the ITS project.

- Focus on time management to ensure better tracking of progress within our team.