Learning Journal – Week 4

Student Name: Amanpreet Kaur

Course: Software Project Management

Journal URL: https://github.com/Amanpreet1304/SOEN6841-Software_Project_Management

Dates Rage of activities: 6th March 2025 – 15th March 2025

Date of the journal: 14th March 2025

Key Concepts Learned:

This week, I explored Project Monitoring & Control and Project Closure, which are essential for tracking progress, ensuring corrective actions, and finalizing projects effectively. Key takeaways include:

- Project Monitoring & Control:

- Ensures continuous tracking of project performance and corrective actions when deviations occur.

- Key areas monitored include cost, schedule, scope, risk, and team performance.

- Tools like Earned Value Analysis (EVA) and S-Curve Analysis help measure project health.

- Project Control Measures:

- Reallocating resources, adjusting schedules, or revising scope if deviations arise.

- Avoiding scope creep by implementing change control processes.

- Using Gantt charts & Critical Path Method (CPM) to track task dependencies and scheduling bottlenecks.

- Project Closure:

- Ensures final deliverables are completed, approved, and archived.

- Post-implementation reviews assess project success and document lessons learned. Proper knowledge transfer ensures smooth transition to maintenance teams.

- Challenges in Closure:

- Common issues include incomplete documentation, unresolved defects, and lack of formal acceptance.

- Solution: Maintain a centralized repository for documentation and conduct structured handover meetings.

Application in Real Projects:

The learned concepts can be applied to our project - Intelligent Tutoring System or any real time project as follows:

- Applying Project Monitoring Strategies:

- We plan to use Gantt charts to track the development of key modules: Adaptive Learning, Student Analytics, and AI-Based Tutoring. Earned Value Analysis (EVA) will help measure progress against planned budgets and effort estimates.

- Change Control & Risk Monitoring:

- Any change requests (adding new reporting features) will require formal review and approval before implementation.

- Scope creep will be managed using a change control board to evaluate impact.

- Project Closure Planning:

- The final version of the ITS software will be archived in GitHub, ensuring version control for future updates.

Peer Interactions:

- Discussion on Project Monitoring Techniques:

- Compared Earned Value Analysis (EVA) with S-Curve Analysis to decide the best monitoring approach for ITS.

- Some team members preferred EVA for tracking cost and effort, while others found S-Curve more useful for visualizing progress trends.

- Debating Challenges in Project Closure:

- Discussed why many IT projects struggle with incomplete documentation at closure. Shared strategies to ensure proper knowledge transfer.

Challenges Faced:

- Initially, I struggled with defining Closure Criteria as it was unclear what final deliverables should be archived. Resolved by creating a project closure checklist.

- Handling scope changes without affecting the deadline was challenging. Decided to implement a "Must-Have vs. Nice-to-Have" approach to prioritize only critical changes.

Personal development activities:

- Explored Real-World Case Studies on Project Monitoring:

- Analyzed how NASA used Critical Path Method (CPM) in the Mars Rover mission to manage high-risk tasks.

- Learned how Amazon tracks project performance using EVM for cost control.

- Practiced Using Jira for Change Management:

- Created sample change request workflows in Jira to understand how real companies track approvals.

- Reviewed Closure Reports from Past IT Projects:

- Studied real project closure documents to understand common pitfalls and best practices.

Goals for the Next Week:

- Implement project monitoring strategies (Gantt Charts, EVA) for ITS

- Create a closure checklist for the ITS project to ensure smooth transition.

- Review case studies on IT project failures due to poor closure management.